PRODUCT REQUIREMENTS DOCUMENT TaskFlow — Todo List Application With Subtle Animations & Microinteractions

| Client | TaskFlow Inc. |
| --- | --- |
| Prepared by | Pixel & Mortar Digital Agency |
| Document Version | v1.1 — Updated: Tech stack & scope clarifications |
| Date | June 26, 2026 |
| Classification | Confidential |
| Project Code | TF-2026-TODO |

# 1. Executive Summary

TaskFlow Inc. is commissioning the design and development of a modern, web-based Todo List application. The core differentiator of this product is its emphasis on subtle, purposeful animations and microinteractions that elevate the user experience beyond typical task-management tools — making task completion feel satisfying and the interface feel alive, without compromising productivity or performance.

This document defines the functional requirements, animation specifications, non-functional requirements, and delivery milestones agreed upon between TaskFlow Inc. (the Client) and Pixel & Mortar Digital Agency (the Agency).

# 2. Project Objectives

- Deliver a fully functional Todo List web application accessible on desktop browsers.

- Implement a cohesive, brand-aligned visual design with a clean, minimalist aesthetic.

- Integrate a library of subtle, performant animations that respond to user actions — the primary focus of Phase 1.

- Ensure accessibility compliance (WCAG 2.1 AA) with a reduced-motion fallback for all animations.

- Use a hardcoded dummy dataset for Phase 1; no backend or database integration required at this stage.

# 3. Scope of Work

## 3.1 In Scope

- Frontend application built with Next.js (App Router)

- Animation system using Framer Motion (primary) and/or CSS transitions

- Hardcoded dummy to-do list as the data layer — no backend or database in Phase 1

- Responsive design: desktop-first, tested at 1280px and 1440px

- Unit and integration test suite (>80% coverage)

- Deployment pipeline to a staging environment (Vercel recommended)

## 3.2 Out of Scope

- Native iOS / Android applications — explicitly out of scope for all phases, not a future consideration

- Backend API, database, or any server-side data persistence (deferred to Phase 2)

- Authentication or user accounts (deferred to Phase 2)

- Team collaboration or shared workspaces (deferred to Phase 2)

- AI-powered task suggestions (deferred to Phase 2)

- Third-party calendar integrations (deferred to Phase 2)

# 4. Functional Requirements

The following table details all functional requirements, categorized by MoSCoW priority.

| # | Feature | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| F-01 | Add Task | User can create a new task via an input field with Enter key or button click. Input field expands on focus with a smooth transition. | Must Have | Open |
| F-02 | Complete Task | Clicking the checkbox marks a task complete. Checkbox animates with a checkmark draw-on effect (SVG stroke animation, ~300ms). | Must Have | Open |
| F-03 | Delete Task | Tasks can be deleted via a trash icon. Task slides out and fades before removal from DOM. | Must Have | Open |
| F-04 | Edit Task | Double-clicking task text enters inline edit mode. Field slides open; pressing Enter or blur saves. | Must Have | Open |
| F-05 | Filter Tasks | Filter bar tabs: All, Active, Completed. Active tab indicated with animated underline slide. | Must Have | Open |
| F-06 | Task Reordering | Drag-and-drop reordering with ghost preview and list re-layout animation. | Should Have | Open |
| F-07 | Due Dates | Attach a due date to any task. Overdue tasks pulse gently in red. | Should Have | Open |
| F-08 | Priority Tags | Tasks can be tagged Low / Medium / High. Tag badge appears with a pop-in scale animation. | Should Have | Open |
| F-09 | Progress Bar | Top-of-list progress bar fills smoothly as tasks are completed. | Should Have | Open |
| F-10 | Empty State | When no tasks exist, an illustrated empty state fades in with a gentle bounce. | Should Have | Open |
| F-11 | Subtasks | Tasks can have child subtasks, collapsible with an accordion animation. | Could Have | Open |
| F-12 | Labels / Tags | User-defined color labels for categorization. | Could Have | Open |
| F-13 | Dark Mode | System-preference-aware dark mode with smooth color-scheme transition on toggle. | Could Have | Open |
| F-14 | Undo Delete | Toast notification with Undo action appears for 5s after deletion, with countdown indicator. | Must Have | Open |
| F-15 | Keyboard Nav | Full keyboard navigation support; focus rings visible and on-brand. | Must Have | Open |

# 5. Animation & Microinteraction Specifications

All animations must adhere to the following principles:

| Principle | Specification |
| --- | --- |
| Duration | Micro (50–150ms): hover states, focus rings. Moderate (200–400ms): task add/complete/delete. Orchestrated (400–700ms): page transitions, empty states. |
| Easing | ease-out for entrances (elements feel to settle). ease-in for exits. spring physics for drag-and-drop (stiffness: 300, damping: 25). |
| Performance | All animations use CSS transform and opacity only. No layout-triggering properties (width, height, top, left). Target 60fps on modern desktop browsers. |
| Reduced Motion | All animations must respect prefers-reduced-motion. Instant state changes with no motion when enabled. |
| Purposefulness | Every animation must communicate state change or provide spatial context. No decorative animations. |

# 6. Non-Functional Requirements

## 6.1 Performance

- Initial page load (LCP): < 2.5 seconds on a 4G connection.

- Time to Interactive (TTI): < 4 seconds.

- JavaScript bundle size: < 200KB gzipped (excluding vendor chunks).

- Animation frame rate: sustained 60fps during all animated sequences.

## 6.2 Accessibility

- WCAG 2.1 Level AA compliance.

- All interactive elements have visible focus indicators and ARIA labels.

- Checkmark animations provide a non-visual cue (aria-live region update).

- Color is never the sole means of conveying information.

## 6.3 Browser Support

- Chrome 120+, Firefox 121+, Safari 17+, Edge 120+ (desktop only).

- Mobile browser support is not required for Phase 1 and is not a future roadmap item.

## 6.4 Data

- Phase 1 uses a hardcoded in-memory dummy task list (minimum 10 varied tasks covering different states: incomplete, complete, overdue, prioritised).

- Data state is held in React/Next.js component state and resets on page refresh — no persistence required.

- All data interactions (add, edit, delete, complete) must function correctly against the dummy dataset to validate UI and animation behavior.

# 7. Project Milestones & Timeline

| # | Milestone | Deliverables | Target Date |
| --- | --- | --- | --- |
| M1 | Discovery & Design | Wireframes, design system tokens, animation prototype in Framer/Figma | Week 2 |
| M2 | Design Sign-off | High-fidelity Figma designs (all states + motion specs), dummy dataset defined | Week 4 |
| M3 | Alpha — Core Features | Next.js scaffold, dummy data layer, F-01 through F-05, F-14, F-15 implemented | Week 6 |
| M4 | Beta — Full Feature Set | All Must Have + Should Have features + complete animation pass | Week 9 |
| M5 | QA & Accessibility Audit | Bug fixes, WCAG audit report, Lighthouse performance profiling | Week 11 |
| M6 | Staging Deployment | App live on Vercel staging; Client UAT begins | Week 12 |
| M7 | Phase 1 Handover | Final sign-off, production deployment, codebase handover docs | Week 14 |

# 8. Assumptions & Dependencies

- Client will provide brand assets (logo, color palette, typography guidelines) by end of Week 1.

- Client will assign a primary point of contact with authority to provide design approvals within 3 business days of submission.

- Hosting infrastructure (cloud provider, domain) will be provisioned by the Client. Agency will advise on requirements.

- Content (initial seed tasks, marketing copy for empty state) will be supplied by Client before Beta milestone.

- Any third-party API integrations not listed in scope will be treated as change requests.

# 9. Acceptance Criteria

The following conditions must be met for the project to be considered complete and invoiceable at final milestone:

- All Must Have functional requirements (F-01, F-02, F-03, F-04, F-05, F-14, F-15) pass QA against the dummy dataset.

- Lighthouse Performance score ≥ 90 on desktop.

- Lighthouse Accessibility score = 100.

- No open P1 (critical) or P2 (major) bugs.

- All animations pass the reduced-motion check (verified with browser DevTools and screen reader).

- Client UAT sign-off received in writing.

# 10. Change Management

Any requirements not captured in this document, or any modification to agreed requirements, constitute a Change Request (CR). The Agency's change management process applies:

- Client submits CR in writing via the project tracker.

- Agency provides impact assessment (scope, timeline, cost) within 3 business days.

- CR is approved or rejected in writing by both parties before work begins.

- Approved CRs are appended to this document as versioned amendments.

# 11. Sign-off

By signing below, both parties confirm they have read, understood, and agreed to the requirements set out in this document.

| Client — TaskFlow Inc. Signature Name & Title Date | Agency — Pixel & Mortar Digital Signature Name & Title Date |
| --- | --- |